BUSINESS REQUIREMENTS DOCUMENT

Enterprise SWIFT Address Town/Country Extraction,
Validation, Scoring and Human-in-the-Loop Processing

Phase 1 Feasibility Baseline and Enterprise Delivery Requirements

Version 2.0 - Draft for Enterprise Planning and Governance Review

15 August 2026

# 1. Document Control

| Document Title | Enterprise SWIFT Address Town/Country Extraction, Validation, Scoring and HITL Processing |
| --- | --- |
| Document Type | Business Requirements Document (BRD) |
| Version | 2.0 - Draft |
| Current Delivery Stage | Phase 1 - Feasibility / Viability Validation |
| Primary Purpose | Define the feasibility baseline, enterprise target-state requirements, control model, capacity considerations, delivery risks and phased implementation path. |
| Intended Reviewers | Business, Product, Architecture, Engineering, Data Science, Operations, Model Risk Management, Information Security and Program Management |
| Status | Draft - requires cross-functional review, estimation, capacity confirmation and governance alignment before enterprise commitment |

## 1.1 Implementation Evolution Used as the Baseline

| Implementation Stage | Capability Established |  |
| --- | --- | --- |
| Phase 1 - Stage 1 | Implemented configurable address grouping, null short-circuit, deduplication, structured LLM extraction, deterministic evidence verification, policy scoring, caching, error handling and CSV output. |  |
| Phase 1 - Stage 2 | Added deterministic Country Name, local Town/Country reference validation, executive score distribution reporting and initial HITL threshold sensitivity. |  |
| Phase 1 - Stage 3 | Added ground-truth indicators, cross-entropy evaluation, token-safe address retraction and detailed nested JSON/JSONL audit output. |  |
| Phase 1 - Stage 4 | Hardened audit semantics for ungrounded observations and regression-tested the end-to-end feasibility implementation. |  |
| Document intent: This BRD does not rely on development-history references. It treats the completed local implementation as a Phase 1 feasibility baseline and defines the additional work required for a controlled enterprise implementation. |  |

# 2. Executive Summary

The immediate objective of Phase 1 is to prove technical viability: accept a CSV containing configured multi-line address fields, extract/validate Town and Country, calculate confidence and control metrics, and produce an expanded CSV plus supporting audit outputs. This feasibility objective has been demonstrated locally and is materially different from an enterprise production implementation.

The enterprise requirement is broader. It must support schema-governed ingestion, controlled LLM capacity, reference-data governance, full JSON auditability, Human-in-the-Loop workflows, Model Risk Management evidence, operational observability, replay/idempotency, security controls and production-scale throughput for a population that may approach 450,000 source records.

The current delivery window of 17 August through 25 September is highly compressed relative to the stated scope. The working expectation of approximately two weeks for engineering development followed by Model Risk Management approval within the remaining period creates a significant delivery and governance risk. This BRD therefore documents not only functional requirements but also the resource, dependency, capacity and schedule conditions required for a credible enterprise outcome.

Program-level risk statement: Under the currently stated scope, staffing model, cross-stream dependencies and compressed 17 August - 25 September window, an enterprise-ready implementation with completed HITL capability and Model Risk approval is assessed as High Risk and may be infeasible without scope reduction, additional dedicated resources, confirmed LLM capacity, early MRM alignment and explicit program-level risk acceptance.

# 3. Business Context and Objectives

Address information may be distributed across multiple fields and may contain Town/Country explicitly, inferentially, ambiguously or not at all. The business needs a controlled process that combines semantic extraction with deterministic reference validation and explicit exception handling.

## 3.1 Business Objectives

Demonstrate that Town/Country can be reliably extracted from heterogeneous address lines.

Preserve all source fields and provide a defensible, explainable result for downstream use.

Use deterministic controls for reference validation, scoring and ambiguity handling rather than allowing the LLM to make final business-routing decisions.

Quantify confidence and model-quality indicators separately: Composite Weighted Score for routing, cross-entropy for grounded evaluation.

Create a phased path from feasibility to enterprise production, with Phase 2 explicitly focused on Human-in-the-Loop operations.

## 3.2 Scope by Phase

| Phase | Primary Outcome |
| --- | --- |
| Phase 1 - Feasibility | CSV input -> configured groups -> LLM extraction -> deterministic validation/scoring -> CSV output + JSON audit. Prove viability and establish measurable behavior. |
| Phase 1 - Enterprise Hardening | Replace local orchestration with enterprise-approved model access, S3/Kafka ingestion, schema governance, approved reference data, production observability, capacity controls and secure JSON outputs. |
| Phase 2 - HITL | Implement reviewer UI, work queue, correction workflow, edit capture, approval states, feedback lineage and human-decision events. |
| Phase 3 - Optimization / Scale | Calibration, throughput optimization, BIC/SWIFTRef enrichment, challenger models, drift monitoring and broader straight-through processing. |

## 3.3 Business Outcomes

Produce a defensible Town and Country from configured multi-line address groups.

Maximize straight-through processing only where evidence and confidence justify automation.

Route ambiguous, low-confidence, conflicting or failed cases to a controlled HITL process.

Keep operational routing logic outside the LLM so prompt changes cannot silently change business decisions.

Evaluate model-confidence quality separately from operational routing using cross-entropy when independent ground truth exists.

Maintain full reproducibility and auditability across source data, model version, prompt version, reference data, policy weights, thresholds and human decisions.

Support an enterprise transition from local CSV processing to schema-governed S3/Kafka inputs and JSON outputs without changing the core business semantics.

# 4. Solution and Model Version Selection

Enterprise implementation must explicitly separate solution release version, model version, prompt version, reference-data version, scoring-policy version and schema version. A single generic 'application version' is insufficient for auditability.

| Version Dimension | Meaning | Selection / Governance |
| --- | --- | --- |
| Solution Release | Business capability release, for example Phase 1 Feasibility, Phase 1 Enterprise, Phase 2 HITL. | Must be release-managed. |
| Model Version | Enterprise-approved LLM model/version. The feasibility implementation used a configurable Gemini 3.5 Flash default. | Must be selected through benchmark, latency, quota, reliability and governance review. |
| Prompt Version | Structured extraction contract and instructions. | Must be immutable/versioned per run. |
| Scoring Policy Version | Reliability-weight matrix and HITL threshold. | Business-policy change; separate approval required. |
| Reference Version | ISO and Town/Country reference versions; future BIC/SWIFTRef versions. | Must be captured for reproducibility. |
| Input / Output Schema Version | Canonical CSV mapping and future JSON/Avro contracts. | Must be governed through schema compatibility rules. |

## 4.1 Enterprise Model Selection Criteria

Town/Country correctness on a labeled benchmark and by difficult scenario.

Structured-output reliability and malformed-response rate.

Latency at realistic concurrency.

QPM and TPM quota availability under shared enterprise infrastructure.

429 / resource-exhausted behavior under burst and sustained load.

Input/output token usage distribution (P50/P95/P99).

Cross-entropy/calibration behavior on grounded observations.

Availability, regional/data-handling controls and model-governance approval.

Operational supportability and rollback/challenger capability.

## 4.2. Stakeholders and Roles

| Stakeholder | Primary Responsibility |
| --- | --- |
| Business / Operations Product Owner | Owns business outcome, risk appetite, HITL operating model and production threshold acceptance. |
| Market / Payment Operations | Reviews exceptions and validates business usability of extracted/structured addresses. |
| Technology / Engineering | Builds enterprise ingestion, processing, persistence, schema governance, replay and observability. |
| Data Science / GenAI | Owns model/prompt behavior, confidence evaluation, calibration analysis and challenger testing. |
| Architecture | Approves enterprise event/data contracts, integration patterns, non-functional requirements and platform controls. |
| Model Risk / AI Governance | Reviews model use, confidence behavior, evaluation methodology, explainability, human controls and change governance. |
| Data Governance / Reference Data | Approves ISO, Town/Country and future SWIFTRef/BIC reference sources and provenance. |
| Information Security / Privacy | Approves handling, retention, access, logging and movement of sensitive address data. |
| Support / Production Operations | Owns operational monitoring, alerting, replay, incident procedures and capacity management. |

# 5. Phase 1 Feasibility Interface - CSV Schema and Group Configuration

Phase 1 intentionally uses CSV as the primary interface because the objective is to prove viability quickly with minimal platform dependency. The CSV is a feasibility and compatibility surface, not the recommended long-term canonical enterprise contract.

# Phase 1 Reference Implementation Baseline

The current implementation is notebook-first but module-backed. Business logic is in reusable Python modules, and the notebooks orchestrate runs and present executive reporting. The current flat output contract has 17 generated fields per enabled group; the sample configuration has 16 groups, which means 272 generated fields in addition to source columns. The implementation therefore already introduced a detailed nested JSONL output to avoid putting every audit detail into the flat CSV.

## 5.1 Current Input Shape

The representative feasibility input contains a stable RECORD_ID plus source address columns. The sample implementation supports 16 logical address groups, currently mapped to three source lines per group, plus other passthrough fields. The code is configuration-driven and must not assume that future groups always contain exactly three lines.

| Logical Field | Type | Requirement | Notes |
| --- | --- | --- | --- |
| RECORD_ID | String | Required | Stable record identity; must be preserved exactly. |
| Address source fields | String | Configured | Each group references ordered source fields such as LINE_1 / LINE_2 / LINE_3. |
| Other source fields | String | Optional | Preserved unchanged for compatibility/traceability. |

## 5.2 Group Configuration

A separate group configuration defines which source columns belong to each logical address group and the order in which they are concatenated. This allows one source record to carry multiple independent addresses without hard-coding field names into the processing logic.

group_id,address_line_1,address_line_2,address_line_3 15,PRI_PAY_BNF_ADDR_LINE_1,PRI_PAY_BNF_ADDR_LINE_2,PRI_PAY_BNF_ADDR_LINE_3,true,...

Group IDs must be unique.

Every configured source field must exist in the input schema; missing fields fail fast before any LLM call.

Null/blank fields and a whole field exactly equal to '0' are ignored when concatenating.

Embedded digits and postal codes are preserved.

Combined address construction is deterministic and follows configuration order.

The configuration itself is a controlled artifact and must be versioned in enterprise use.

## 5.3 Current Phase 1 Output Surface

The current feasibility output appends 17 generated fields per enabled group. With 16 enabled groups, this adds 272 generated fields. The growing width is one of the reasons the enterprise design should move the canonical output to nested JSON while retaining CSV only for compatibility.

| Generated Field | Purpose |
| --- | --- |
| combined_address | Concatenated raw group address. |
| combined_address_cleaned | Deterministically normalized address used for processing. |
| predicted_town | Final Town prediction. |
| predicted_country | ISO alpha-2 Country or unresolved candidate set. |
| predicted_country_name | Deterministic Country Name expansion. |
| predicted_town_probability | Validated Town model-confidence input. |
| predicted_country_probability | Validated Country model-confidence input. |
| predicted_town_exists | Town explicitly supported by address text. |
| predicted_country_exists | Country explicitly supported by address text. |
| composite_weighted_score | Operational HITL routing score. |
| rationale_town | Evidence-oriented Town rationale. |
| rationale_country | Evidence-oriented Country rationale. |
| town_exists_ok | Flat correctness indicator; audit separately retains grounding basis. |
| country_exists_ok | Flat correctness indicator; audit separately retains grounding basis. |
| cross_entropy | Grounded confidence-quality evaluation metric. |
| combined_address_retracted | Residual address after verified Town/Country removal. |
| combined_address_retracted_comments | Deterministic retraction explanation. |

## 5.4 Logical Processing Flow

Validate input schema and external address-group configuration.

Build and clean combined addresses deterministically; discard only null/blank fields or a whole field exactly equal to "0".

Short-circuit empty combined addresses with NO_TOWN / NO_COUNTRY and no LLM call.

Deduplicate non-empty cleaned addresses across rows and groups.

Call the LLM with structured JSON output for Town/Country candidates, evidence, ambiguity flags, confidences and rationales.

Verify evidence and ISO Country codes in Python; prevent substring false positives.

Apply Town/Country reference validation post-extraction.

Select a deterministic policy scenario and calculate Composite Weighted Score.

Calculate independent ground-truth labels and cross-entropy only when evidence is grounded.

Retract only explicitly verified Town/Country evidence from copies of source fields and preserve original fields unchanged.

Map unique-address decisions back to all record/group occurrences.

Write compatibility CSV, detailed nested JSONL, run metrics, error sidecar and executive reports.

# 6. Functional Processing Requirements

The enterprise implementation should preserve the core separation proven in Phase 1: deterministic preprocessing and controls around a narrowly defined LLM extraction step.

- Validate schema and group configuration before model invocation.

- Build combined address per record/group and short-circuit empty groups.

- Deduplicate identical normalized addresses across records/groups.

- Call the approved LLM using structured JSON output.

- Verify Town/Country evidence using token-safe deterministic logic.

- Validate Country against ISO and Town/Country against approved reference data.

- Select a policy scenario and calculate Composite Weighted Score.

- Determine HITL routing from score plus forced-review conditions.

- Calculate cross-entropy only where independent ground truth is available.

- Produce retracted residual address only from explicitly verified evidence.

- Emit compatibility CSV, canonical JSON audit/result and operational metrics.

### 6.1 Ingestion, Grouping and Preprocessing

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| FR-001 | The solution shall accept a stable record identifier and preserve it exactly throughout processing. | Must | Output record identifier equals input identifier for every record. |
| FR-002 | The solution shall support externally configured address groups and ordered source fields; group count and field count shall not be hard-coded. | Must | Changing config changes grouping without code changes. |
| FR-003 | All original input fields shall be preserved unchanged in compatibility outputs and audit records. | Must | Column/value comparison demonstrates no mutation of source fields. |
| FR-004 | A source field shall be treated as missing only when null, blank/whitespace, or the entire trimmed value is exactly "0". | Must | Digits embedded in legitimate addresses/postal codes remain intact. |
| FR-005 | The solution shall create a deterministic combined and cleaned address per enabled group. | Must | Repeated runs over the same source values produce the same result. |
| FR-006 | An empty combined address shall be finalized without an LLM call. | Must | Call count remains zero for empty-group fixtures. |

### 6.2 LLM Extraction

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| FR-010 | For each unique non-empty address, the solution shall request structured Town/Country extraction from an enterprise-approved LLM. | Must | Response validates against a structured schema before downstream use. |
| FR-011 | The LLM response shall include Town, Country candidate set, model confidences, evidence/explicitness indicators, ambiguity indicators and rationales needed for deterministic verification. | Must | All mandatory response fields are present and schema-valid. |
| FR-012 | Country candidates shall be normalized to ISO 3166-1 alpha-2 codes; invalid codes shall not be accepted as production results. | Must | Invalid-code test fails validation or is removed according to implementation rules. |
| FR-013 | The solution shall deduplicate identical normalized addresses so the same unique address need not be sent repeatedly to the LLM. | Must | Backend call count reflects unique-address processing rather than raw group-instance count. |
| FR-014 | The solution shall cache unique-address results using model/prompt/address/reference-version context so repeat processing can be reproducible and efficient. | Should | Cache hit/miss and reference version are visible in run metrics. |

### 6.3 Reference Validation

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| FR-020 | The solution shall validate Country codes and derive Country display names deterministically from an approved ISO reference source. | Must | Country name is derived from ISO code rather than a second model prediction. |
| FR-021 | The solution shall support a post-extraction Town-to-Country reference provider loaded once per run and indexed for efficient lookup. | Must | Per-address lookup does not rescan the full reference file. |
| FR-022 | Reference data shall validate or flag model output; it shall not silently overwrite a defensible model result when the reference conflicts. | Must | Reference conflict is auditable and routed to review according to policy. |
| FR-023 | A Town absent from reference coverage shall be represented as a reference-coverage gap, not as an extraction/API failure. | Must | Reference-not-found is distinguishable from processing error. |
| FR-024 | An unresolved Town that maps to multiple valid Countries shall preserve the candidate set rather than arbitrarily selecting one. | Must | All valid candidates are retained deterministically. |
| FR-025 | Future BIC/SWIFTRef reference data shall plug into the same reference-validation architecture only through entitled/approved access. | Should | No SWIFTRef claim is made without configured entitled data. |

### 6.4 Scoring and HITL Routing

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| FR-030 | Operational routing shall use a deterministic Composite Weighted Score computed outside the LLM. | Must | Python/config code, not the prompt, owns scenario, weights and final score. |
| FR-031 | Reliability weights shall be configuration-driven and independently change-controlled. | Must | No hidden/magic business weights exist in prompt text. |
| FR-032 | Unresolved multiple-country cases shall set final Country probability and Country weight to 0.0, resulting in Composite Weighted Score 0.0 and mandatory HITL. | Must | Controlled multi-country fixture always routes to HITL. |
| FR-033 | The HITL threshold shall be configurable and shall not be hard-coded into the model prompt. | Must | Threshold change requires configuration only. |
| FR-034 | The system shall separately report the configured operational threshold and the analytical recommended threshold. | Should | Reports show both values without silently overwriting configuration. |

### 6.5 Ground Truth and Cross-Entropy Evaluation

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| FR-040 | The system shall distinguish text-presence evidence (predicted_*_exists) from reference-grounded correctness (*_exists_ok / availability basis). | Must | Audit allows contradiction to be distinguished from lack of ground truth. |
| FR-041 | Cross-entropy shall be calculated only for components where independent deterministic ground truth is available. | Must | Ungrounded observations are excluded rather than assigned artificial high loss. |
| FR-042 | Group cross-entropy shall be the mean of grounded Town/Country component losses when both are available, or the available component when only one is grounded. | Must | Unit tests confirm both/partial/no-ground-truth cases. |
| FR-043 | Cross-entropy shall not be used as the operational HITL routing score. | Must | HITL decision remains based on Composite Weighted Score and forced-review rules. |
| FR-044 | Detailed audit JSON shall preserve nullable correctness/probability/loss for ungrounded components, even if flat compatibility fields collapse unknown into False. | Must | JSON shows null plus availability/status for ungrounded components. |

### 6.6 Address Retraction

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| FR-050 | The system shall support deterministic retraction of Town/Country information only when the corresponding value was explicitly verified in the source text. | Must | Inferred values are never removed from source text. |
| FR-051 | Retraction shall operate at original source-column level, preserving before/after values for audit and rebuilding the combined address from the after-values. | Must | Detailed audit contains source-column before/after maps. |
| FR-052 | Retraction shall use token/span-safe matching and shall not use naive substring replacement. | Must | AERONAUTICA/RONA, CUSTOMS/US and ambiguous IN fixtures remain safe. |
| FR-053 | Original source columns shall never be mutated by retraction. | Must | Original input values remain byte-for-byte equivalent in the compatibility output. |

### 6.7 Output, Audit and Error Handling

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| FR-060 | The solution shall continue to support a flat compatibility output for users or systems that require CSV. | Should | CSV is readable and preserves record/source data. |
| FR-061 | The canonical detailed audit output shall be structured JSON or JSONL, one logical record per source record with nested group detail. | Must | Every input record has one structured detailed output object. |
| FR-062 | The detailed JSON shall include prediction, evidence, reference status, scoring, cross-entropy, rationale and retraction before/after information per group. | Must | Schema validation confirms required blocks. |
| FR-063 | Run-wide metadata shall be stored once in run-level audit/metrics rather than repeated in every group object. | Should | Model/prompt/reference/run metadata is available without bloating each record. |
| FR-064 | The detailed JSON writer shall support streaming output and shall serialize unavailable numeric values as JSON null, never NaN. | Must | Large files do not require building a full in-memory array; JSON parser accepts output. |
| FR-065 | The solution shall produce an explicit processing-error artifact and shall never convert LLM/API failures into valid business NO_TOWN/NO_COUNTRY conclusions. | Must | Failures remain distinguishable from legitimate no-result outcomes. |

# 7. Composite Weighted Score and Reliability Policy

The Composite Weighted Score is the operational routing metric. It combines model confidence with deterministic reliability weights so that explicit evidence and inferred evidence are not treated equivalently.

| Scenario | Town Weight | Country Weight | Max Composite |  |
| --- | --- | --- | --- | --- |
| both_explicit | 1.00 | 1.00 | 1.000 |  |
| country_explicit_town_inferred | 0.50 | 1.00 | 0.500 |  |
| town_explicit_country_inferred | 0.75 | 0.50 | 0.375 |  |
| town_explicit_country_ambiguous | 0.50 | 0.00 | 0.000 |  |
| neither_explicit_both_inferred | 0.20 | 0.20 | 0.040 |  |
| no_defensible_prediction | 0.00 | 0.00 | 0.000 |  |
| town_inferred_country_ambiguous | 0.20 | 0.00 | 0.000 |  |
| AdjustedTown = TownProbability x TownWeight AdjustedCountry = CountryProbability x CountryWeight CompositeWeightedScore = AdjustedTown x AdjustedCountry |  |  |  |

The Composite Weighted Score is a policy score, not a calibrated joint probability. Scenario selection, weights and the final score must remain outside the LLM and under configuration/change control.

## 7.1 Worked High and Low Score Examples

| Case | Town p | Country p | Town w | Country w | Composite | Interpretation |
| --- | --- | --- | --- | --- | --- | --- |
| High - both explicit | 0.98 | 0.97 | 1.00 | 1.00 | 0.9506 | Strong auto-accept candidate subject to threshold and forced-review controls. |
| Low - Country inferred | 0.98 | 0.95 | 0.75 | 0.50 | 0.3491 | Model is confident but inference is discounted by policy; route to HITL. |

## 7.1 Formula

AdjustedTown = TownProbability x TownWeight AdjustedCountry = CountryProbability x CountryWeight CompositeWeightedScore = AdjustedTown x AdjustedCountry

The Composite Weighted Score is a policy-driven operational score. It is not asserted to be a calibrated joint probability. The scenario and weights are chosen deterministically from verified evidence/ambiguity; Gemini does not calculate or choose the final score.

## 7.2 Worked Examples

| Case | Town p | Country p | Town w | Country w | Composite | Business Interpretation |
| --- | --- | --- | --- | --- | --- | --- |
| Both explicit | 0.99 | 0.98 | 1.00 | 1.00 | 0.9702 | Strong auto-accept candidate, subject to threshold and forced-review controls. |
| Country explicit / Town inferred | 0.92 | 0.99 | 0.50 | 1.00 | 0.4554 | High raw confidence is deliberately discounted because Town required inference. |
| Town explicit / Country inferred | 0.98 | 0.95 | 0.75 | 0.50 | 0.349125 | Country inference materially lowers operational score. |
| Country ambiguous | 0.98 | 0.00 | 0.50 | 0.00 | 0.0000 | Mandatory HITL; unresolved candidates are preserved. |

# 8. Human-in-the-Loop (HITL) Operating Model

HITL is a business control, not merely a user-interface feature. The system must explicitly identify which observations require review, why they require review, what evidence was available, and what final human decision was taken. Forced-review conditions must take precedence over numeric score.

## 8.1 Current Prototype Threshold Guidance

Prototype configuration: The current repository keeps an operational scoring threshold in configuration (0.80 in the current sample config) while the reporting layer carries a separate provisional analytical recommendation of 0.90. The two are intentionally separated.

For enterprise rollout, 0.90 is a reasonable conservative starting candidate for validation, not a production guarantee. In the both_explicit scenario, if Town and Country confidences are approximately equal, p x p >= 0.90 implies p >= sqrt(0.90) = approximately 0.949. Thus a 0.90 composite threshold roughly requires 95% confidence on both Town and Country when neither is inferred.

Because the maximum Composite Weighted Score for country_explicit_town_inferred is 0.50 and for town_explicit_country_inferred is 0.375, any threshold above 0.50 inherently restricts auto-accept candidates to the both_explicit scenario.

## 8.2 Production Threshold Requirement

The production threshold shall be configurable, versioned and change-controlled.

The initial candidate threshold shall be assessed on labeled, production-like data before go-live.

Threshold selection shall report auto-accept precision, auto-accept error rate, coverage/throughput, HITL volume and results by scenario.

The recommended production threshold shall be the lowest threshold that meets the business-approved minimum precision and risk appetite.

Any unresolved Country ambiguity, extraction failure or deterministic reference conflict shall remain HITL regardless of numeric score.

Human decisions shall be captured with reviewer, timestamp, action, reason/notes and before/after values where applicable.

## 8.3 HITL Decision States

| State | Meaning |
| --- | --- |
| AUTO_ACCEPT_CANDIDATE | Composite score meets threshold and no forced-review condition is present. |
| HITL_LOW_SCORE | Composite score is below threshold. |
| HITL_AMBIGUOUS_COUNTRY | Multiple Country candidates remain unresolved. |
| HITL_REFERENCE_CONFLICT | Reference data conflicts with the proposed result. |
| HITL_PROCESSING_ERROR | Model/API/schema/reference processing failed. |
| HITL_MANUAL_OVERRIDE | Business policy or downstream control forces manual review regardless of score. |

# 9. Cross-Entropy - Model Confidence Evaluation

Cross-entropy is separate from operational routing. It evaluates whether model confidence aligns with independently grounded correctness. Lower is better; ungrounded observations are excluded rather than treated as errors.

BCE(y,p) = -(y*log(p) + (1-y)*log(1-p)) Correct at p=0.95 -> 0.051293 Incorrect at p=0.95 -> 2.995732

If both Town and Country ground truth are available, group cross-entropy is the mean of both component losses.

If only one component is grounded, the group loss equals the grounded component and the audit marks a partial state.

If neither is grounded, group cross-entropy is null and excluded from aggregate loss.

Reference coverage gaps must remain distinguishable from true contradictions in the canonical JSON audit.

| Outcome | Correctness y | Model confidence p | Cross-Entropy |
| --- | --- | --- | --- |
| Confident and correct | 1 | 0.95 | 0.051293 |
| Confident and incorrect | 0 | 0.95 | 2.995732 |

## 9.1 Ground-Truth Availability Rules

The enterprise implementation shall preserve the current control principle: reference coverage gaps are not model errors. The flat compatibility fields may represent unavailable correctness conservatively, but the canonical audit record must explicitly retain ground-truth availability, basis/status and nullable component correctness/loss so that 'contradicted' and 'not enough evidence' are never conflated in evaluation.

Town ground truth is grounded when explicit token-boundary evidence can be corroborated by the configured Town/Country reference, or when an explicit model claim is positively refuted by text.

Country ground truth is grounded when Country is explicit in the address or deterministic reference truth uniquely supports/contradicts the predicted Country.

An unresolved multi-country Town is not treated as a wrong prediction for cross-entropy unless independent truth identifies the correct Country.

If both Town and Country are grounded, group cross-entropy is the mean of both component losses.

If one component is grounded, group cross-entropy equals that component loss and the audit marks a partial status.

If neither component is grounded, group cross-entropy is null and the observation is excluded from aggregate loss.

## 9.2 Prototype Validation Evidence

The latest merged Phase 1 change report (PR #4) states that the dry-run cross-entropy summary remained unchanged after audit-semantic cleanup: 6 grounded observations, 1 excluded observation, mean cross-entropy 0.019409, and 100% Town/Country correctness in that small test run. This is implementation evidence only and must not be interpreted as production model-performance evidence.

# 10. Human-in-the-Loop Strategy

## 10.1 Phase 1 - Routing Recommendation Only

Phase 1 should recommend whether a case requires human review, but it should not attempt to deliver a full enterprise reviewer experience. The feasibility implementation already provides score distributions and threshold sensitivity sufficient to prove that a routing policy can be built.

A provisional analytical threshold of 0.90 is a reasonable conservative starting point for validation. In the both_explicit scenario, equal Town/Country confidences require approximately 0.949 each to achieve a 0.90 product. The production threshold must be selected on labeled enterprise data and based on an agreed minimum auto-accept precision.

## 10.2 Phase 2 - Dedicated HITL Capability

Phase 2 scope: Phase 2 should be explicitly funded and staffed as a Human-in-the-Loop product capability, not treated as a small extension to the extraction notebook.

Reviewer work queue and prioritization by reason, score, age and business priority.

UI showing original address fields, combined address, predicted Town/Country, evidence, reference status, Composite score and rationale.

Ability to accept, amend or reject Town/Country.

Capture every human edit with before value, after value, reviewer, timestamp, reason and source evidence.

Approval workflow where maker/checker or supervisory review is required.

Persist machine decision and human decision as separate immutable states/events.

Feed human edits into a governed labeled-feedback store for calibration and future model improvement.

Metrics for review volume, aging, override rate, correction type and reviewer agreement.

# 11. Data Outputs and Audit Trail

Because the flat schema expands rapidly, the enterprise output should be canonical JSON. CSV may remain as a derivative compatibility artifact, but full business output and audit detail should be carried in JSON/JSONL.

One logical JSON object per source record.

Nested group objects containing source fields, combined address, prediction, evidence, reference status, scoring, cross-entropy, rationale and retraction.

Run-level metadata capturing model version, prompt version, policy version, reference versions, schema version and processing timestamps.

Human-decision block added in Phase 2 with reviewer and correction lineage.

JSON serialization must use null for unavailable values and must never emit NaN.

Large outputs should be streamed rather than accumulated as one in-memory array.

## 11.1 Required Audit Metadata

| Audit Domain | Required Information |
| --- | --- |
| Identity | Record ID, source system, source message/object ID, event/batch ID, group ID. |
| Input Trace | Input payload hash, original source-field values or protected immutable pointer, ingestion timestamp. |
| Model Trace | Model identifier/version, prompt version, request/response status, retry count, token/usage metadata where available. |
| Reference Trace | ISO version/source, Town/Country reference version/source, future BIC/SWIFTRef source/version when enabled. |
| Decision Trace | Scenario, Town/Country probabilities, reliability weights, adjusted scores, Composite Weighted Score, HITL threshold, forced-review reason. |
| Evaluation Trace | Ground-truth availability/basis, component correctness, component cross-entropy, group cross-entropy/status. |
| Retraction Trace | Before/after source fields, retracted entities/forms, reconstructed residual address, deterministic comment. |
| Human Trace | Reviewer ID, decision, corrections, reason, timestamp, approval status, downstream disposition. |
| Operational Trace | Processing timestamps, latency, cache/dedupe status, error code, replay ID/correlation ID. |

# 11. Enterprise Target-State Ingestion and Schema Governance

Target-state recommendation: Use S3 for controlled batch ingestion and Kafka for streaming/near-real-time ingestion. Define a shared logical JSON contract governed by an Avro schema in the enterprise Schema Registry.

S3 batch objects should be immutable/versioned and support replay by object/version ID.

Kafka events should carry event ID, record ID, source system, source timestamp and correlation ID.

The Avro schema should govern required fields, nested address-group structures, types and compatibility.

Legacy wide CSV should be transformed at the ingestion boundary into the canonical nested event/object structure.

Malformed/schema-incompatible records must be rejected before model invocation and routed to controlled error/dead-letter handling.

The same logical schema should be used for batch and streaming paths to avoid divergent business semantics.

{ "schema_version": "swift-address-input-v1", "record_id": "CA0000001855", "source_system": "SOURCE_SYSTEM", "event_id": "unique-event-id", "address_groups": [ {"group_id":"15","fields":{"LINE_1":"...","LINE_2":"...","LINE_3":"..."}} ] }

# 12. Reporting and Management Information

The enterprise solution shall retain the prototype's separation of denominators: source records, address-group instances and unique addresses are different populations and shall not be mixed in reporting.

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| MI-001 | Input record count, enabled group count, total group instances, null-skipped instances, non-empty instances and unique addresses. | Must | Dashboard/report reconciles these populations. |
| MI-002 | Backend model calls, cache hits/misses, retry/error counts and processing elapsed time. | Must | Run metrics capture operational efficiency. |
| MI-003 | Composite-score distribution over configured score bands, excluding null-skipped groups from the denominator. | Must | Distribution totals reconcile to non-empty instances. |
| MI-004 | HITL threshold sensitivity showing auto-accept candidates and HITL volume at multiple thresholds. | Must | At minimum evaluate 0.80, 0.85, 0.90, 0.95 or enterprise-configured candidates. |
| MI-005 | Scenario distribution and forced-review counts for ambiguity, reference conflict and processing errors. | Must | Counts available by run/batch and time period. |
| MI-006 | Cross-entropy summary on grounded observations only: grounded count, excluded count, mean, median, P95 and correctness rates. | Should | Coverage denominator is explicit. |
| MI-007 | HITL workload, aging, human override rate and human correction patterns. | Should | Operational reporting supports staffing and feedback analysis. |

# 12. LLM Capacity, Rate-Limit and Token-Budget Requirements

The enterprise implementation must assume that 429 / resource-exhausted responses are a normal capacity risk, particularly on shared LLM infrastructure. The current feasibility implementation already uses bounded concurrency, retries/backoff, null skipping, deduplication and caching. Enterprise scale requires explicit quota and token-capacity planning before production commitment.

## 12.1 Required Capacity Envelope

| Capacity Item | Baseline / Required Value | Enterprise Requirement |
| --- | --- | --- |
| Maximum output tokens per request | 700 | Current feasibility configuration; enterprise value must be validated against structured response size. |
| Maximum in-flight requests | 4 | Current feasibility configuration; enterprise value must be aligned to shared quota and latency objectives. |
| QPM limit | TBD - must be provided by enterprise LLM platform owner | Go-live blocker until confirmed. Capacity test must run below approved sustained and burst quota. |
| TPM / token throughput limit | TBD - must be provided by enterprise LLM platform owner | Required for 450K-scale sizing and burst planning. |
| Input token budget per request | To be measured from representative enterprise sample (P50/P95/P99) | Prompt + normalized address + any approved reference context. |
| Retry budget | Bounded; exponential backoff + jitter | Retries must not create retry storms or exceed quota. |
| Batch/concurrency strategy | Configurable and quota-aware | Must support throttling and checkpoint/replay. |

## 12.2 450K Record Sizing Considerations

A source population of approximately 450,000 records can translate into a much larger number of address-group instances because each record may contain multiple configured address groups. Actual LLM-call volume will be lower than the raw group-instance count due to null skipping, cross-record/group deduplication and cache reuse, but the reduction factor is data-dependent and must be measured rather than assumed.

Before enterprise load testing, calculate: total group instances, non-empty instances, unique normalized addresses, cache-hit rate and dedupe ratio.

Capture input tokens, output tokens, total tokens, retries, latency and 429 count per call/run.

Project P50/P95/P99 tokens per request and sustained/peak QPM/TPM for the required completion window.

Establish an approved batch size/concurrency schedule that respects shared platform quotas.

Do not size infrastructure from record count alone; the critical quantity is unique model requests after deterministic reductions.

## 12.3 Token Usage versus Financial Cost Visibility

The processing layer should calculate and retain token counts. However, under shared enterprise LLM infrastructure, the project may not have direct visibility into unit token pricing, shared-service chargeback or effective marginal cost. The BRD therefore requires usage telemetry and capacity forecasting, while financial cost must be sourced from the platform/service owner.

Token counts must be observable even when monetary cost is not.

Any business case that includes model cost must document the platform-provided pricing or chargeback basis.

Where cost is unavailable, reports must label model cost as 'not observable / shared infrastructure' rather than estimate an unsupported dollar amount.

## 12.4 Required 429 Controls

Bounded request concurrency and explicit QPM/TPM throttling.

Exponential backoff with jitter for retryable 429/5xx conditions.

Maximum retry count and dead-letter/error outcome after exhaustion.

Checkpointing so a partial run can resume without reprocessing successful addresses.

Deduplication/cache before the LLM call.

Metrics and alerts for 429 rate, retry amplification, queue depth and projected completion time.

Capacity test at expected sustained load and burst profile before production approval.

# 13. Model Risk Management and Governance Requirements

MRM approval should be treated as an iterative governance workstream that starts early, not as a four-week downstream activity after engineering completes. The feasibility implementation provides useful evidence, but enterprise approval will require production-like data, documented controls, benchmark results and change governance.

Approved use-case statement and business decision boundary.

Model/version and prompt documentation.

Reference-data provenance and limitations.

Scoring-policy rationale and scenario weights.

Threshold methodology and labeled validation results.

Cross-entropy/calibration evidence on grounded observations.

HITL design and human accountability.

Error taxonomy, ambiguity handling and failure controls.

Security/data handling and logging design.

Monitoring, drift, replay and model/prompt/reference change controls.

## 14.1 Canonical Input Contract

The canonical business payload should be JSON and must carry an explicit schema version. The logical contract should be governed through an Avro schema in the enterprise schema registry. For Kafka, the enterprise may use native Avro serialization or JSON payloads validated against the registered Avro-governed contract, depending platform standards. For S3, JSON/JSONL objects should use the same logical schema so batch and streaming semantics remain consistent.

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| ENT-001 | Support S3 object ingestion for batch files/events with immutable object/version identifiers. | Must | Batch input can be replayed from source object/version. |
| ENT-002 | Support Kafka ingestion for near-real-time or streaming processing with enterprise correlation/event identifiers. | Should | Event can be traced end-to-end. |
| ENT-003 | Define a versioned Avro schema for the canonical input contract and register it in the enterprise Schema Registry. | Must | Producer/consumer compatibility checks pass. |
| ENT-004 | Represent address groups structurally rather than as ever-widening top-level columns, while supporting legacy column-to-group mapping at the ingestion boundary. | Must | Canonical payload can represent variable groups/field counts. |
| ENT-005 | Include RECORD_ID/correlation ID, source system, source timestamp, schema version and address groups in the canonical payload. | Must | Required schema fields validate. |
| ENT-006 | Invalid-schema events shall be rejected before model invocation and routed to a controlled error/dead-letter process. | Must | No malformed payload reaches the LLM. |

## 14.2 Recommended Canonical Input Shape

{ "schema_version": "swift-address-input-v1", "record_id": "CA0000001855", "source_system": "SOURCE_SYSTEM", "event_id": "unique-event-id", "address_groups": [ {"group_id":"15","fields":{ "LINE_1":"23 CUSTOMS STREET EAST LEVEL 11", "LINE_2":"CITIGROUP CENTRE AUCKLAND AUCKLAND", "LINE_3":"1140 NZ"}} ] }

# 15. Enterprise Target-State Output and Event

The full audit trail and actual business output should be emitted as structured JSON. JSON/JSONL should be the canonical enterprise contract; CSV should be generated only where a downstream consumer explicitly requires a flat representation.

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| ENT-010 | Emit a canonical processed-result JSON event/object containing the final Town/Country outcome, scoring, HITL decision and provenance. | Must | Schema validates and contains all decision fields. |
| ENT-011 | Emit a full audit JSON event/object containing source-group detail, evidence, ground-truth/evaluation detail, retraction before/after and processing metadata. | Must | Audit can reconstruct why the result was produced. |
| ENT-012 | Support separate logical channels/partitions for processed results, HITL cases and processing failures/dead-letter cases. | Should | Consumers can subscribe to the relevant state. |
| ENT-013 | For batch, write partitioned JSON/JSONL to S3 by processing date/run/source; for streaming, publish equivalent canonical JSON/Avro-governed events to Kafka. | Should | Batch and streaming outputs share schema semantics. |
| ENT-014 | Every output shall carry record/event correlation IDs, schema version, processing version and outcome status. | Must | End-to-end traceability. |
| ENT-015 | Human corrections shall produce a new auditable decision event rather than destructively overwriting the machine decision. | Must | Machine and human states are both reconstructable. |

## 15.1 Recommended Processed Output Shape

{ "schema_version": "swift-address-result-v1", "record_id": "CA0000001855", "processing": {"model":"<approved-model>","prompt_version":"<version>"}, "groups": { "15": { "prediction":{"town":"AUCKLAND","country":"NZ","country_name":"New Zealand"}, "evidence":{"town_exists":true,"country_exists":true}, "scoring":{"scenario":"both_explicit","composite_weighted_score":0.9702}, "hitl":{"required":false,"threshold":0.90}, "evaluation":{"cross_entropy":0.0151,"status":"both_grounded"}, "retraction":{"combined_address_retracted":"23 CUSTOMS STREET EAST LEVEL 11 CITIGROUP CENTRE 1140"} } } }

# 16. Enterprise Target-State Logical Architecture

The following is a text-only target-state view, preserving the proven core processing semantics while replacing local file orchestration with enterprise ingress, persistence and event controls.

S3 Batch JSON/JSONL CSV OR Kafka Event ¦ Schema Registry / Avro Contract Validation (optional) ¦ Canonical Record + Address Groups ¦ Deterministic Grouping / Null Skip / Cleaning ¦ Unique-Address Dedupe + Cache ¦ Enterprise-Approved LLM (Structured Output) ¦ ISO + Town/Country Reference Validation ¦ Deterministic Scenario + Composite Score ¦ Ground-Truth Availability + Cross-Entropy Evaluation ¦ Token-Safe Retraction ¦ HITL Decision Router / \ Auto Candidate HITL Queue \ / Canonical Result JSON + Full Audit JSON ¦ S3 / Kafka / Downstream Consumers / Analytics

# 17. Business Acceptance Criteria

| ID | Acceptance Area | Criterion |
| --- | --- | --- |
| AC-01 | Source integrity | All original source fields and record identifiers are preserved; retraction does not mutate originals. |
| AC-02 | Null efficiency | Empty address groups do not invoke the LLM. |
| AC-03 | Deterministic verification | Substring traps and ambiguous country-code tokens are handled safely. |
| AC-04 | Country compliance | Final Country candidates are valid ISO alpha-2 codes or NO_COUNTRY; deterministic Country Name aligns with each code. |
| AC-05 | Ambiguity control | Unresolved multi-country cases preserve candidates, score zero on Country side and route to HITL. |
| AC-06 | Scoring control | Composite Weighted Score is reproducible from stored confidences, scenario and configured weights. |
| AC-07 | Threshold control | Operational threshold is externalized, versioned and demonstrably separated from analytical recommendation. |
| AC-08 | Evaluation integrity | Cross-entropy excludes ungrounded observations and can distinguish contradiction from lack of evidence in the audit trail. |
| AC-09 | Audit completeness | Canonical JSON allows reconstruction of model, reference, scoring, evaluation, retraction and human decisions. |
| AC-10 | Schema governance | Enterprise input/output pass registered schema compatibility checks. |
| AC-11 | Error integrity | API/schema/reference failures never appear as valid NO_TOWN/NO_COUNTRY business conclusions. |
| AC-12 | HITL traceability | Human reviewer action, correction and reason are captured as a new auditable event. |
| AC-13 | Operational reporting | Management reporting reconciles records, group instances and unique addresses without denominator mixing. |
| AC-14 | Security | Raw address data is absent from standard operational logs and protected at rest/in transit. |
| AC-15 | Regression | A stable benchmark suite demonstrates no material regression before model/prompt/reference/policy promotion. |

# 18. Governance and Change Management

Prompt versions, model versions, reference-data versions, scoring weights and HITL thresholds must be separately versioned.

Changes to weights/thresholds are business-policy changes and require business/model-governance approval, not only code review.

Model or prompt promotion must include regression testing on a labeled benchmark and threshold/coverage analysis.

Reference-data replacement must update provenance/version and invalidate stale cache entries where reference context affects results.

Schema changes must follow enterprise compatibility rules and producer/consumer change management.

- HITL corrections should be retained as labeled feedback for future calibration and challenger analysis, subject to governance approval.

# 19. Risks, Assumptions and Dependencies

| Risk / Dependency | Business Impact | Required Mitigation |
| --- | --- | --- |
| Model confidence is not automatically calibrated | Composite routing uses confidence plus policy weights, but production threshold still requires empirical labeled validation. | Calibrate threshold; monitor by scenario; use cross-entropy on grounded cases. |
| Reference coverage varies | Development gazetteer coverage is not enterprise master data and missing reference is not proof the model is wrong. | Use approved enterprise reference source; retain availability/basis status. |
| Ambiguous Town names | One Town may map to multiple countries. | Preserve candidates; force HITL until resolved by explicit/authoritative evidence. |
| Address data is sensitive | Raw addresses and audit data can contain customer/payment information. | Encryption, least privilege, protected logs, controlled retention. |
| Schema proliferation | Flat CSV expands rapidly as groups/features grow. | Use canonical nested JSON with schema governance; keep CSV derivative only. |
| Model/service quota | High throughput can encounter rate limits/transient errors. | Bounded concurrency, retry/backoff, dedupe/cache, replay controls. |
| Human workload | Conservative thresholds can produce large review queues. | Threshold sensitivity analysis, staffing/capacity planning, scenario-level monitoring. |
| Reference licensing | SWIFTRef/BIC data is entitled/licensed. | Use approved credentials/data copy; do not scrape or simulate. |

# 20. Nice-to-Have / Future Enhancements

| Enhancement | Business Value / Recommendation |
| --- | --- |
| BIC / SWIFTRef Integration | Use entitled BIC8/BIC11/SWIFTRef data as higher-authority institution reference evidence and feed it into the existing post-extraction validation slot. |
| Enterprise Reference Mastering | Replace development Town/Country data with approved mastered location/reference services, with effective dating and lineage. |
| HITL User Interface | Provide a reviewer workbench showing source address, model result, evidence, reference evidence, score rationale and safe correction workflow. |
| Feedback Loop | Create governed labeled feedback from human corrections for calibration, prompt/model challenger testing and error-taxonomy analysis. |
| Model Registry and Promotion Gates | Integrate model/prompt packages with enterprise model registry, test evidence, approvals and rollback. |
| Calibration Dashboard | Track reliability diagrams, cross-entropy, correctness/coverage by confidence band, country, source system and scenario. |
| Challenger Models | Run offline or shadow challengers for difficult/low-confidence cohorts without altering production decisions. |
| Operational Replay | Support replay by event ID, batch ID or S3 object version with idempotent result replacement/new-version semantics. |
| Analytics Derivatives | Generate Parquet/warehouse tables from canonical JSON for analytics without changing the canonical business contract. |
| Automated Drift Alerts | Alert on score distribution, HITL rate, reference conflict rate, error rate or cross-entropy drift beyond approved tolerances. |

# 21. Delivery Feasibility, Resource and Schedule Risk

Critical program risk: The current plan combines enterprise engineering, GenAI integration, performance/quota validation, MRM evidence, security/architecture alignment and future HITL expectations within a compressed 17 August - 25 September end-to-end window. Without a formal scope freeze, detailed estimation, dedicated staffing and early dependency decisions, the delivery commitment is not sufficiently supported.

## 21.1 Current Constraints Requiring Program Attention

| Constraint | Observed / Stated Condition | Risk | Required Management Action |
| --- | --- | --- | --- |
| Compressed delivery window | 17 August - 25 September for end-to-end implementation/governance, with approximately two weeks assumed for development. | Critical | Rebaseline plan by deliverable and approval gate; separate feasibility, enterprise hardening and HITL. |
| MRM expectation | Expectation that MRM approval can complete within approximately four weeks despite new model/prompt/scoring/evaluation controls. | Critical | Begin MRM pre-alignment immediately; agree required evidence and review calendar before committing a date. |
| Insufficient formal estimation | Delivery expectations were established before architecture, capacity, data, security and dependency estimates were fully developed. | High | Create bottom-up work breakdown and effort/dependency estimate with owners. |
| Limited dedicated engineering / data-science capacity | Enterprise requirements exceed a notebook/prototype effort and need engineering, DS, UI, platform and governance roles. | High | Assign dedicated engineers/DS and named platform/security/MRM support. |
| Limited GenAI experience in product/BA functions | Requirements, acceptance criteria and governance assumptions may be incomplete or evolve late. | High | Add GenAI solution/product expertise and structured requirement walkthroughs. |
| Heterogeneous cross-stream engagement | Dependencies span business, product, data, platform, LLM service, reference data, MRM, security and operations. | High | Establish integrated plan/RACI, weekly decision forum and dependency log. |
| LLM shared-capacity uncertainty | QPM/TPM quota and shared-service behavior may constrain throughput and trigger 429 responses. | High | Obtain written quota envelope; load test and throttle before scale commitment. |
| 450K-scale throughput | Token volume and unique-request count may be substantial, with unknown runtime/cost until measured. | High | Pilot on representative sample; measure tokens, dedupe ratio, 429s and projected completion time. |
| Phase 2 HITL not yet productized | A complete reviewer UI, queue, edit capture and approval workflow is additional product/engineering scope. | High | Make HITL a separate funded phase with UX/operations requirements. |

## 21.2 Professional Delivery Assessment

The above risks are program-level constraints and should not be treated as individual execution failures. The feasibility implementation demonstrates technical progress, but the enterprise outcome depends on resources, quotas, reference-data approval, UI/HITL scope, security architecture, cross-stream decisions and governance timelines that are outside the control of a single engineer or data scientist.

Accordingly, an unconditional commitment to full enterprise readiness and MRM approval by 25 September is not recommended on the currently documented assumptions. A credible commitment requires either (a) reduced scope for the September milestone, or (b) additional dedicated capacity, confirmed platform quotas, early MRM/security engagement and explicit acceptance of residual schedule risk.

# 22. Recommended Delivery Plan and Go/No-Go Gates

| Gate | Required Outcome | Exit Criterion |
| --- | --- | --- |
| Gate 0 - Scope / Ownership | Approve Phase 1 enterprise scope, Phase 2 HITL scope, RACI, resource plan and success criteria. | No engineering date commitment until complete. |
| Gate 1 - Data / Schema | Approve source schema, group config, canonical JSON/Avro contract, reference sources and sample dataset. | Required before stable build. |
| Gate 2 - LLM Capacity | Confirm model version, QPM/TPM, max tokens, concurrency, 429 policy and representative load-test plan. | Required before 450K-scale forecast. |
| Gate 3 - Functional Validation | Demonstrate extraction, scoring, ambiguity, cross-entropy and audit on representative labeled data. | Required for MRM evidence. |
| Gate 4 - Operational Hardening | S3/Kafka, retry/replay, monitoring, security, logging, JSON audit persistence, error handling. | Required before production. |
| Gate 5 - MRM / Control Approval | Complete model-risk, business-control, security and architecture approvals. | Required before production use. |
| Gate 6 - Phase 2 HITL | Deliver UI, work queue, human edit tracking and decision-event persistence. | Separate product milestone. |

# 23. Core Business and Functional Requirements

| ID | Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| BR-001 | Preserve RECORD_ID and all original source fields exactly. | Must | Source/output reconciliation. |
| BR-002 | Drive address grouping from controlled group configuration rather than hard-coded fields. | Must | Config-only group changes. |
| BR-003 | Skip null/empty groups before model invocation. | Must | Zero model calls for null fixtures. |
| BR-004 | Use structured LLM output for Town/Country candidates, confidences, evidence and rationales. | Must | Schema validation. |
| BR-005 | Validate Country through approved ISO reference data and Town/Country through approved reference provider. | Must | Reference provenance captured. |
| BR-006 | Calculate Composite Weighted Score deterministically outside the LLM. | Must | Reproducible score from stored inputs. |
| BR-007 | Force unresolved Country ambiguity and processing errors to HITL regardless of numeric score. | Must | Controlled fixtures. |
| BR-008 | Calculate cross-entropy only on independently grounded components. | Must | Coverage gap excluded. |
| BR-009 | Provide token-safe Town/Country retraction without mutating original source fields. | Should | Safety regression tests. |
| BR-010 | Produce canonical nested JSON audit/result and retain CSV only as a compatibility derivative. | Must | Schema-valid JSON. |
| BR-011 | Capture model, prompt, policy, schema and reference versions for every run/event. | Must | Reproducibility check. |
| BR-012 | Provide explicit 429 retry/throttle/checkpoint behavior and capacity telemetry. | Must | Load/fault tests. |
| BR-013 | Phase 2 HITL shall capture machine decision, human edit, reviewer, reason and timestamps as separate auditable events. | Must | UI/workflow acceptance. |

# 24. Non-Functional and Control Requirements

| ID | Business / Functional Requirement | Priority | Acceptance / Verification |
| --- | --- | --- | --- |
| NFR-001 | Raw customer/payment address data shall not be written to general INFO logs by default; operational logs should use hashes/correlation IDs. | Must | Log review confirms no raw-address leakage. |
| NFR-002 | Secrets and model credentials shall be supplied through enterprise secret-management mechanisms/environment injection, never committed configuration. | Must | Static scan and deployment review. |
| NFR-003 | Public web-search grounding shall be disabled for regulated/customer address data unless explicitly approved by data governance. | Must | Runtime config and policy check. |
| NFR-004 | Reference-data provenance, model version and prompt version shall be captured for every run. | Must | Audit can reproduce processing context. |
| NFR-005 | Transient failures shall use bounded retry/backoff; malformed responses shall fail validation rather than silently becoming business results. | Must | Fault-injection tests. |
| NFR-006 | Processing shall support replay/idempotency using stable record/event IDs and deterministic cache keys. | Must | Replay does not create inconsistent duplicate outcomes. |
| NFR-007 | Detailed JSON audit shall be encrypted at rest and in transit, access-controlled, and retained according to enterprise records/privacy policy. | Must | Security architecture approval. |
| NFR-008 | The system shall support horizontal scaling for both batch and streaming workloads without changing business scoring semantics. | Should | Capacity/performance test. |
| NFR-009 | Schema and policy changes shall be versioned and backward/forward compatibility rules documented. | Must | Schema registry/change-management evidence. |
| NFR-010 | LLM/model changes shall be evaluated against a stable labeled benchmark before promotion. | Must | Promotion gate includes regression metrics. |

# 25. Executive and Operational Reporting

Input records, configured groups and total address-group instances.

Null-skipped vs non-empty instances.

Unique normalized addresses and dedupe/cache savings.

LLM calls, input/output/total tokens, P50/P95/P99 latency, retry count and 429 rate.

Composite-score distribution using non-empty address-group instances as denominator.

Threshold sensitivity at approved candidate thresholds.

Scenario distribution and forced-HITL reason distribution.

Cross-entropy summary on grounded observations only.

Projected completion time for remaining backlog at current quota/throughput.

Phase 2: reviewer backlog, aging, override/correction rate and common edit categories.

# 26. Management Decisions Required

| Decision | Question / Required Resolution |  |
| --- | --- | --- |
| D-01 | What is the September milestone: enterprise production, controlled pilot, or MRM-ready evidence package? |  |
| D-02 | What scope is explicitly deferred to Phase 2 HITL? |  |
| D-03 | Which engineers, data scientists, product/BA resources and platform owners are dedicated to the project, at what capacity? |  |
| D-04 | What QPM/TPM and concurrent-call quota is committed by the enterprise LLM platform? |  |
| D-05 | What approved reference data will replace the development Town/Country file? |  |
| D-06 | What minimum precision/risk target must the production HITL threshold satisfy? |  |
| D-07 | What MRM evidence and review dates are agreed with the model-risk team? |  |
| D-08 | Who owns S3/Kafka/Schema Registry integration and operational support? |  |
| D-09 | What residual schedule and production risk is the sponsor prepared to accept if scope/resources remain unchanged? |  |
| Recommended governance position: The September commitment should be re-expressed as a gated delivery objective with named dependencies and assumptions, not as an unconditional outcome owned by a single contributor. Any date retained after this review should carry explicit sponsor acceptance of the unresolved quota, staffing, MRM, architecture and HITL risks. |  |

# Appendix A - Key Metric and Field Semantics

| Term | Meaning |
| --- | --- |
| predicted_*_exists | Explicit text-presence evidence after deterministic verification. |
| *_exists_ok | Flat correctness indicator in the feasibility output; canonical audit must also retain whether ground truth was actually available and the basis for the result. |
| Composite Weighted Score | Operational HITL routing score; higher is better. |
| Cross-Entropy | Confidence-quality loss against independent ground truth; lower is better; unavailable when not grounded. |
| Reference Conflict | Deterministic approved reference evidence disagrees with prediction; should force review. |
| Address Retraction | Removal of only explicitly verified Town/Country evidence from a copy of original source fields. |
| Canonical JSON | Long-term business/audit contract containing nested group detail and lineage. |
| CSV | Phase 1 feasibility and compatibility derivative; not the preferred long-term audit contract. |

# Appendix B - Planning Assumptions to Validate

Approximately 450,000 source records are expected for the enterprise processing population.

Actual non-empty and unique address counts are not yet assumed; they must be measured from enterprise data.

Shared LLM infrastructure may impose QPM/TPM/concurrency limits that are not controlled by this project.

Token counts can be measured by the application; direct dollar cost may not be visible because infrastructure is shared.

Phase 2 HITL requires new UI/workflow/product scope and should not be assumed to fit inside the Phase 1 engineering estimate.

Enterprise reference-data source, security architecture and MRM evidence requirements require cross-team decisions.

The current 17 August - 25 September timeline is treated as a planning constraint, not evidence of estimated effort.

This document is intended to make assumptions, dependencies and delivery risks explicit so that scope, ownership and dates can be agreed transparently. Risk statements are program-level observations and should be reviewed jointly by business, product, technology, architecture, MRM and operations.

# Appendix C - Glossary

| Term | Definition |
| --- | --- |
| Avro | A schema-based data serialization and contract format commonly used with Kafka and enterprise Schema Registries. |
| Composite Weighted Score | Policy-driven operational score combining model confidence with scenario reliability weights. |
| Cross-Entropy / BCE | Binary log loss measuring confidence quality against independently grounded correctness. |
| HITL | Human-in-the-Loop; controlled manual review of low-confidence, ambiguous, conflicting or failed cases. |
| ISO 3166-1 alpha-2 | Two-letter Country code standard used for normalized Country output. |
| JSONL | JSON Lines; one JSON object per line, suitable for streaming large record sets. |
| Reference Conflict | A case where deterministic approved reference evidence disagrees with the proposed model result. |
| Retraction | Safe removal of explicitly verified Town/Country evidence from a copy of source address fields. |
| SWIFTRef | Licensed SWIFT reference-data capability; integration requires entitled enterprise access. |

# Appendix D - Key Field Semantics

| Field / Concept | Business Meaning |
| --- | --- |
| predicted_town | Model-derived final Town after validation/normalization. |
| predicted_country | Final ISO alpha-2 Country or deterministic comma-separated candidate set. |
| predicted_country_name | Deterministic ISO-derived display name aligned to Country code(s). |
| predicted_town_probability | Validated model-confidence input used by scoring. |
| predicted_country_probability | Validated model-confidence input; forced to 0.0 for unresolved Country ambiguity. |
| predicted_town_exists | Whether the predicted Town is explicitly supported by source text. |
| predicted_country_exists | Whether the predicted Country is explicitly supported by source text. |
| town_exists_ok / country_exists_ok | Flat correctness indicators in the current implementation; detailed audit must also retain availability/basis so lack of evidence is distinguishable from contradiction. |
| composite_weighted_score | Operational HITL routing score; higher is better. |
| cross_entropy | Confidence-vs-ground-truth evaluation loss on grounded components; lower is better. |
| combined_address_retracted | Residual combined address after token-safe removal of explicitly verified Town/Country evidence. |
| retraction before/after | Detailed source-field values before and after deterministic retraction, stored in nested audit JSON. |

# Appendix E – Sample Output

Continued

# Appendix F – Scoring Chart

Composite Score

|

v

Score >= threshold?

/           \

No             Yes

|               |

HITL_LOW_SCORE          |

v

Forced-review condition?

/             \

Yes              No

|                |

v                v

HITL           AUTO_ACCEPT

BRD positioning: This document deliberately separates business requirements from implementation recommendations. The Phase 1 repository establishes a tested feasibility baseline; enterprise approval should finalize target input/output schemas, approved reference sources, production model, production threshold, security/retention controls and HITL operating procedures.